## Slide 1: CSC – 440
Team Trillion
Updates Week 13

## Slide 2: Team Trillion
Team Leader: Biplov Ale
Developers :
  Aryan Tandon
  Gavin Singh
  Lulseged Admasu

## Slide 3: Updates

## Slide 4: MongoDb Integration and Migration
Developer: Gavin Singh
Requirements: All the requirements and sub requirements are completed
Work Done:
Transitioned to using MongoDB for data management.
All the features are up and running. Also finished, unit testing.
Work Left: 0%

## Slide 5: MongoDb Integration
UNIT TESTING :
You used mongomock to mock the database.
You wrote 9 unit tests for the Wiki class.
You wrote 2 unit tests for the Page class.
COVERAGE : 96%

## Slide 6: User Registration
Developer: Aryan Tandon
Requirements: 33% done.
Work Done:
User Registration Front-End components are up and running
Work Left:
Need to integrate the newly made Database to register new users. Unit tests and Documentation.

## Slide 7: Overall Progress
Team Leader: Biplov Ale
Total Requirements: 19.2% done (5 out of 26)
Test Requirements: 34.3% done (11 out of 32)
Numbers on project
Aryan Tandon:
no. of files added: 0 no. of lines added: 35
Gavin Singh:
no. of files added: 3 no. of lines added: 269
Overall after change:
no. of files: 34 no. of lines: 7615

## Slide 8: Timeline
Milestone 1 (ACHIEVED!!)
Deadline: November 2,2023
Description & Goal: Creation of Design Diagrams and implementation schedule
Milestone 2 (58% ACHIEVED)
Deadline: November 11,2023
Description & Goal: Completion of the three Feature(first feature of each developer), including unit testing.
Retrospective Action Items to Improve
Get done the first features and unit tests by the end of this week
Get headstart on the integration tests.